# REQUIRED SOFTWARES TO INSTALL

Required softwares

Python, R, Javascript

Pytorch

Tensorflow

JAX

Hugging face transformer

Lora /qlora

U Unsloth ai

Ml flow

Dvc

Docker

Kubernetes

Fastapi

Vertex ai

Postgre sql

Vector database

Tableue/ powerbo

Vscode

Rest client

Pytest

# PHASE 1 (4-5 WEEKS)

## 1.

Build ai-service folder structure: /routes, /services, /models, /prompts, /cache, /utils

Create base prompt templates module: prompt_templates.py with all prompt strings as constants

Build Redis cache utility class: get, set, delete with automatic JSON serialisation

Build LLM client wrapper class: handles retry logic (3 retries with exponential backoff), timeout (30 seconds), error logging

Create internal authentication middleware: validate requests from Spring Boot services using shared secret header

Set up Sentry error tracking integration

Document all environment variables needed by ai-service

## 2.

Build POST /ai/jargon endpoint in FastAPI

Write English prompt template for jargon buster (plain language + analogy + INR example)

Write Hindi prompt template for jargon buster (simple Hindi + desi analogy + real number example)

Implement cache-first logic: check Redis before calling LLM

Implement cache warming: pre-generate top 100 terms on service startup

Write unit tests for jargon endpoint: test cache hit, cache miss, LLM failure fallback

Implement fallback: if LLM call fails, return static definition from jargon_terms DB table

Write integration test: call endpoint 20 times with different terms. Verify all succeed.

## 3.

Add guardrails to all prompt templates: “Never give specific buy/sell advice. Never predict future returns.”

Add content filtering: scan AI responses for prohibited phrases before returning to user

Implement rate limiting on ai-service: 10 jargon requests per user per minute

Add detailed request logging: log term, language, response time, token usage, cost per call

Write cost tracking utility: calculate INR cost per LLM call. Set daily budget alert at INR 500.

Deploy ai-service to AWS Development environment using Docker

Test deployed service: verify all endpoints respond correctly from Development environment

Document API contract for Spring Boot learn-service team

## 4.

Create POST /ai/portfolio-insight endpoint

Build context assembly service: takes userId, fetches holdings from DB, fetches today’s quotes from Redis

Write portfolio insight prompt (English): concise, encouraging, educational, 2–3 sentences max

Write portfolio insight prompt (Hindi): same content in conversational Hindi, avoid direct translations

Implement daily insight cache: key pattern portfolio_insight:{userId}:{date}. TTL until midnight.

Build batch insight pre-generator: trigger endpoint to generate insights for all users with holdings

Write fallback template: if LLM fails, use template “Your portfolio is up/down X% today. Markets moved due to general sentiment.”

## 5.

Optimise batch processing: use asyncio to call LLM for multiple users in parallel

Add timeout handling: if a single user’s insight takes > 15 seconds, skip and use fallback

Implement insight quality check: verify response is between 50–200 words before storing

Create GET /portfolio/insight/{userId} endpoint in FastAPI (proxy for Spring Boot to call)

Write load test: simulate generating insights for 1,000 users. Measure time and cost.

Set up cost monitoring dashboard: daily LLM cost per feature tracked in CloudWatch

Deploy updated ai-service to Development. Test full DAG run end-to-end.

# PHASE 2 (4-6 WEEKS)

## 1.

Build feature serving API: GET /features/{userId} returns user’s latest feature vector

Create POST /ai/features/refresh endpoint to trigger feature recalculation for a specific user

Build feature monitoring: track feature distribution daily. Alert if distribution shifts > 20%.

Set up data versioning: tag all training datasets with date and version in MLflow

Write data quality report script: runs daily, checks for missing data, stale features, schema changes

Document feature store schema and update frequency for entire team

## 2.

Create POST /ai/fund-recommend endpoint

Implement scoring algorithm as a FastAPI service

Build fund catalogue loader: load all active funds from DB on service startup. Refresh every 4 hours.

Write recommendation explanation generator: for each recommended fund, generate 1-sentence reason using LLM

Build result formatter: return top 3 funds with score, reason, key metrics

Write unit tests: test recommendation with 5 different user profiles. Verify appropriate funds returned.

Write regression test: if new version recommends completely different funds for same profile, flag for review

## 3.

Build A/B testing framework for recommendations: log which recommendation variant user received

Track recommendation click-through rate: did user click on recommended fund?

Track recommendation conversion rate: did user eventually invest in recommended fund?

Build recommendation refresh logic: recalculate recommendations when user completes new lesson or updates goal

Cache recommendations per user with 4-hour TTL in Redis

Write performance benchmark: recommendation calculation must complete in < 500ms for single user

## 4.

Create POST /ai/paper-trade-coach endpoint

Build prompt template: includes trade details + market context + user level + educational angle

Add instruction: “Give one specific learning point about this trade. Suggest one related lesson. Never say if the trade was a good or bad decision.”

Implement post-trade coach trigger: Spring Boot calls this endpoint after every paper trade fill

Cache coach response per order ID (no repeat generation)

Add lesson recommendation: map coach feedback topic to relevant lesson in lessons table

Write test: simulate 10 different paper trades. Verify feedback is educational and not advice-giving.

## 5.

Build fraud event collector: listen to Kafka topic orders.created. Extract fraud features per event.

Build device fingerprint tracker: store device_id + user_id pairs. Flag when new device seen.

Build login location tracker: store approximate geolocation per login (city level, not exact GPS)

Create real-time feature calculator: for any incoming order, compute all fraud features in < 100ms

Build POST /ai/fraud-check endpoint skeleton with feature input schema

Write integration plan: how order-service calls fraud-check before processing each order

## 6.

Load fraud model in ai-service at startup: model = joblib.load(‘fraud_model_v1.pkl’)

Implement POST /ai/fraud-check: accept feature vector, return risk_score (0–100) and triggered_flags list

Define threshold rules: score > 70 = HIGH risk (alert compliance), 40–70 = MEDIUM (log for review), < 40 = LOW (proceed normally)

Implement async fraud check: Spring Boot sends fraud check request and does not wait for response. Fraud check runs in background.

Build compliance alert publisher: if HIGH risk, publish to Kafka topic compliance.alerts

Build admin dashboard endpoint: GET /ai/fraud-alerts returns flagged orders for compliance team

Write test: simulate each of the 5 fraud categories. Verify each gets flagged correctly.

## 7.

Create POST /ai/next-lessons endpoint: returns personalised next 3 lessons for a user

Build GET /ai/lesson-difficulty/{lessonId}/{userId}: returns predicted difficulty for this user

Integrate with learn-service: after quiz submission, ai-service updates user’s learning profile

Build adaptive quiz difficulty: if user consistently scores > 90%, flag lesson for harder quiz variant

Create recommendation cache: per user lesson recommendations cached for 12 hours

Write A/B test setup: 50% users get personalised order, 50% get default order. Track quiz completion rates.

Measure personalisation impact: compare lesson completion rate between A/B groups weekly

## 8.

Create POST /ai/sip-coach endpoint: accepts SIP data, returns coaching analysis

Build LLM prompt for SIP coaching: encouraging tone, specific numbers, clear next steps, no financial advice language

Implement monthly batch job in Airflow: generate SIP coach report for all active SIP users on 1st of each month

Store SIP coach reports in DB: sip_coach_reports table with user_id, report_text, generated_at

Build push notification trigger: after SIP coach report generated, notify user via notification-service Kafka event

Write test: 5 different SIP scenarios (on track, behind, way behind, goal met, overfunding). Verify appropriate advice each time.

## 9.

Create GET /ai/stock-discovery/{userId} endpoint: returns 5 stocks to explore (not buy recommendations)

Build explanation generator: for each stock, generate 1-sentence “Why you might find this interesting” explanation

Add disclaimer to every stock discovery response: “These are stocks to learn about, not buy recommendations.”

Implement discovery refresh: recalculate when user completes a new lesson about a sector

Cache stock discovery per user with 6-hour TTL

Coordinate with mobile team: stock discovery shows on home screen as “Stocks to Explore” section

Write test: user who completed IT sector lessons should see IT stocks in discovery

## 10.

Integration test: test ai-service with all Spring Boot services

Verify all Kafka events consumed correctly by ai-service

Load test: 500 concurrent requests to ai-service. Verify all respond within SLA.

Test all fallback scenarios: LLM down, Redis down, DB down. Verify graceful degradation.

Review all API response formats with mobile developer. Ensure consistency.

Update API documentation for all ai-service endpoints

Security review: verify no API keys in logs, no sensitive user data in LLM prompts (use userId not personal data)

# PHASE 3 (4-5 WEEKS)

## 1.

Research RAG (Retrieval Augmented Generation) architecture for the conversational assistant

Design knowledge base: what documents should the assistant know about?

All 30 lesson contents

All 200 jargon term definitions

PaiseWise product FAQ

SEBI-approved financial education content

Mutual fund category explanations

Plan vector embedding approach: use sentence-transformers library for document embeddings

Set up ChromaDB (vector database) locally for development

Write document chunking strategy: break lessons into 200-word chunks with overlap

## 2.

Set up ChromaDB collection: paisewise_knowledge_base

Write document ingestion pipeline: load all lesson content + jargon terms into ChromaDB

Generate embeddings using sentence-transformers: all-MiniLM-L6-v2 model

Test retrieval: ask 20 sample questions. Verify relevant documents retrieved.

Build re-ranker: after initial retrieval of top 10 chunks, re-rank by relevance to question

Evaluate retrieval quality: does the retrieved context actually contain the answer?

Write script to refresh knowledge base when new lessons are added

## 3.

Build guardrail test suite: 50 questions that should be deflected (specific buy/sell recommendations)

Build positive test suite: 50 questions that should be answered (what is a mutual fund, how does SIP work, etc.)

Run both test suites. Measure precision and recall of guardrail system.

Tune guardrails based on results. Aim for 95% deflection of advice questions, 90% answer rate for education questions.

Test multilingual: send same 20 questions in Hindi. Verify responses in Hindi.

Build red teaming script: adversarial prompts designed to bypass guardrails. Test all bypass attempts.

## 4.

Build portfolio diversification analyser: given holdings, calculate sector concentration, single stock concentration

Write diversification score: 0–100 where 100 = perfectly diversified across sectors and market caps

Build risk assessment: calculate portfolio beta vs NIFTY 50 using daily returns correlation

Build drawdown calculator: maximum drawdown of portfolio in last 1 year vs current holdings

Write correlation matrix: show correlation between user’s holdings. Highlight concentrated bets.

Create portfolio health report: combines diversification, risk, performance into a weekly report

## 5.

Define churn for PaiseWise: user with 0 app opens for 14 consecutive days

Build churn training dataset: historical data of churned vs retained users at Day 7, Day 14, Day 30

Feature engineering for churn model:

d7_lesson_count, d7_quiz_count, d7_paper_trade_count

d7_streak_days, d7_xp_earned

d7_notification_open_rate

onboarding_goal_set (boolean)

kyc_completed_d7 (boolean)

first_paper_trade_d7 (boolean)

Train Gradient Boosting classifier (XGBoost): predict churn probability at Day 7 for each user

Evaluate: AUC-ROC, precision at top 20% high-risk users

## 6.

Set up news ingestion pipeline: fetch top 20 NSE/BSE related news articles daily from NewsAPI

Build news classifier: classify each article by sector (IT, Banking, Pharma, Auto, etc.) using zero-shot classification

Build sentiment analyser: positive/negative/neutral sentiment per article using VADER or a transformer model

Aggregate sector sentiment: overall sentiment score per sector updated daily

Build market context object: combines index movements + sector sentiment + major corporate events

Write market context API: returns today’s market context as structured JSON for use in other AI features

## 7.

Build automated retraining pipeline for fund recommendation model:

Trigger: weekly on Sunday at 2 AM

Step 1: Pull latest fund performance data

Step 2: Recalculate scoring weights based on recent fund performance

Step 3: Validate new model vs current model on test set

Step 4: If new model better (by > 2%), deploy automatically. Otherwise keep current.

Build automated retraining for churn model:

Trigger: monthly on 1st at 3 AM

Retrain with last 90 days of actual churn outcomes

Validate with holdout set

Log metrics in MLflow. Deploy if better.

# PHASE 4 (4-6 WEEKS)

## 1.

Build cost dashboard: real-time LLM cost tracking by feature, by day, by user tier

Set up budget alerts: alert at 50%, 80%, 100% of daily LLM budget (INR 1,000/day cap)

Implement tiered LLM usage: premium users get GPT-4o. Free users get Claude Haiku or GPT-4o-mini for lower-priority features.

Build batch aggregation: instead of 1 LLM call per user for portfolio insights, batch 10 users in one prompt where context allows

Implement request deduplication: if same jargon term requested by 100 users in same hour, compute once and share cached result

Write monthly cost report: cost per feature, cost per user, cost trend month over month

## 2.

Build evaluation results dashboard: track quality scores over time for each AI feature

Implement automatic quality gate: if daily evaluation score < 3.5/5.0, alert team. If < 3.0/5.0, disable feature and use fallback.

Build user feedback aggregator: process all thumbs up/down from conversational assistant weekly

Create quality improvement workflow: low-quality responses flagged for prompt review in weekly team meeting

Write monthly AI quality report for product owner: feature by feature quality trend

## 3.

Build A/B assignment service: GET /ai/experiment/{userId}/{featureName} returns variant assignment

Build experiment logging: every AI response logged with experiment_id and variant_id

Build experiment results API: GET /ai/experiments returns current running experiments with interim metrics

Implement feature flags: enable/disable AI features per user segment without code deployment

Build experiment dashboard: real-time conversion metrics per variant for product team

Write A/B test report template: standard format for presenting results to team

## 4.

Update all ai-service endpoints to accept language parameter with all 6 language codes

Build language fallback chain: if response in Tamil fails quality check, fall back to Hindi

Update conversational assistant: multi-language conversation (user can switch language mid-conversation)

Build translation layer: if educational content not yet available in user’s language, translate from English using LLM

Performance test: verify response time not degraded with additional language support

Coordinate with content team: list of terms that need native cultural analogies per language

## 5.

Create POST /ai/personalise endpoint: returns personalised home screen content order for each user

Build notification timing optimiser: schedule push notifications at each user’s optimal engagement time

Build smart streak recovery: if user breaks streak, AI generates personalised “come back” message based on their learning history

Create daily personalised lesson recommendation: email/push with “Today’s lesson just for you” based on learning DNA

Build personalisation API for mobile team: single endpoint returns all personalised content for home screen render

## 6.

Implement circuit breaker for ai-service: if LLM API error rate > 10%, stop calling LLM, return cached/static responses for 5 minutes then retry

Build health check endpoint: GET /health returns status of each dependency (LLM API, Redis, DB, Kafka)

Implement graceful shutdown: on SIGTERM, finish in-flight requests, flush pending cache writes, then shutdown

Build connection pool tuning: optimise DB connection pool, Redis connection pool for peak load

Run 1,000 concurrent user load test: verify ai-service handles load with < 5% error rate

Set up production monitoring: Datadog APM for ai-service. Track all LLM calls with latency, tokens, cost.

## 7.

Review all API contracts with Spring Boot team. Fix any mismatches.

Build backwards compatibility layer: if Spring Boot sends old request format, translate to new format

Implement API versioning: all endpoints now at /v1/ prefix. Plan for /v2/ without breaking /v1/.

Build circuit breaker on Spring Boot side: if ai-service unavailable, use fallback responses

Performance baseline: measure and document ai-service response times for every endpoint. This is the baseline for future comparison.

Complete documentation: every endpoint documented with examples in Postman

## 8.

Audit all prompts: verify no personal data (name, phone, PAN, Aadhaar) ever included in LLM prompts

Build PII scrubber: middleware that removes any personal data from prompt before LLM call

Implement data retention for AI logs: LLM call logs deleted after 90 days (DPDP Act compliance)

Build right-to-deletion support: when user requests account deletion, delete all AI-generated content for that user

Write DPDP Act compliance document for AI features: what data collected, why, how long retained, user rights

Get compliance sign-off from legal advisor before production launch

## 9.

Set up on-call rotation: respond to any ai-service production issues within 30 minutes

Monitor LLM costs daily: verify spend is within budget

Fix any production bugs within 4 hours

Build production debugging tools: ability to replay any AI request with same inputs for debugging

Daily cost and performance report: share with team each morning

Implement hotfix deployment process: ability to update prompts without full code deployment (prompts stored in DB, not code)

## 10.

Implement all 10 prioritised improvements from feedback analysis

A/B test new vs old prompts for top 3 improved features

Build feedback loop: user thumbs down → automatic alert → review in daily standup → fix within sprint

Update golden test set: add new test cases based on real user questions from beta

Re-run full quality evaluation after improvements. Compare to pre-improvement baseline.

## 11.

Build real-time fraud scoring: fraud check must complete in < 200ms to not delay order placement

Optimise model inference: load model in memory at startup, no disk reads during inference

Build fraud case management API: compliance team can mark cases as true fraud or false positive

Feed false positive feedback back to model retraining pipeline

Build fraud summary report: weekly report to compliance team with flagged cases, true positive rate

## 12.

Update fund recommendation endpoint with hybrid model

Build recommendation explanation with collaborative signal: “Users with similar goals also considered this fund”

Add “trending among learners” section: funds popular with users at same learning level

Build recommendation diversity enforcer: over 4 weeks, each user should see variety, not same 3 funds every time

Write recommendation audit: monthly check that recommendations are not systematically biased toward any AMC

## 13.

Implement response streaming for conversational assistant: first token appears within 1 second

Build async endpoint processing: long-running AI jobs queued and processed, client polls for result

Implement connection multiplexing: reuse LLM API connections instead of creating new one per request

Scale ai-service: test with 2, 4, 8 instances behind load balancer. Verify horizontal scaling works.

Implement smart caching: predict which cache entries will be needed and pre-warm before requests arrive

## 14.

Full end-to-end AI system test with all 9 AI features running simultaneously

Load test: simulate 10,000 active users using all AI features. Measure system behaviour.

Data quality audit: verify feature store data is accurate for 100 random users

Model performance final check: run full evaluation suite on all 5 ML models. Document final metrics.

Write production readiness document: what needs to be true for AI features to go live

## 15.

Complete all API documentation: every endpoint with full examples in Postman

Write ai-service operations guide: how to deploy, scale, monitor, debug

Complete code documentation: every class and function documented

Final handover review: walk product owner through all AI features live

Write 40-week retrospective: what worked, what did not, what to do differently next project

Set up ongoing maintenance schedule: weekly model performance review, monthly retraining, quarterly full evaluation